## Slide 1
Abishek Anand
Caleb De La Cruz Paulino

## Slide 2: Background
Students are generally low on time/effort/ingredients/know-how/all of the above with regards to their diet
ChillFood.com is a recipe website targeting these students
It will be populated with tasty recipes which are easy to prepare along with some useful student specific functionalities
It will also have social features – likes, comments, ratings, social cooking

## Slide 3: Goals for sprint 1
Build basic functionality of the site
  Login, registration, profile page
  Posting, viewing, searching recipes
Get familiar with the new technologies we plan to use for the rest of project
  ReactJS
  JSX
  Babel
  Webpack

## Slide 4: Features completed
Login, registration pages
Profile page
Landing page
Create recipe page
Recipe details page
Search functionality

## Slide 5: Problems faced
Spent a lot of time in tutorials
Starting hiccups with ReactJS
  Reorganizing pages to fit into the React way
  Incompatibility of libraries such as bootstrap, materialize with React
Underestimating time required to learn new technologies resulted in a bit of scrambling to get things done at the end

## Slide 6: Next Steps
Picture Upload
Advanced Search
Following/Followers
Social Cooking

## Slide 7: DEMO